**CS499 – Senior Project: Team Software Design**

**Team Meeting Report**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Project Name: TCMS**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** |  |  |  |  |
| **James Williamson** | **X** | **X** |  |  |  |  |
| **Donal Cavanaugh** | **X** | **X** |  |  |  |  |
| **Zach Johnson** | **X** | **X** |  |  |  |  |
| **John Mullen** | **X** | **X** |  |  |  |  |

**Fill in team members’ names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1. Donal Cavanaugh**

**2. James Williamson**

**3.**

**4.**

**5.**

**6.**

**Meeting Recorder(s):**

**1. James Williamson**

**2. Zach Johnson**

**3.**

**4.**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**Class 1**

**-Discussed finalized product**

**-Began requirements acceptance testing**

**Class 2**

**-Met with customer to discuss some requirements**

**-Finished Acceptance Testing. Product ready for delivery**

**Problems Encountered (if any):**

\* If there are any problems which cannot be listed here please see the instructor for help.

**- Manifest inbound/outbound search requirement was the issue**

**Problem Resolutions:**

**-Met with and asked customer directly**

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Deliver Product** | **All 4** |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| **Final Full Requirements validation**  **Implemented google map display for driver**  **Acceptance Testing** | **Donal C**  **All 4** | **1 Apr 2017**  **15 April 2017** |