**CS499 – Senior Project: Team Software Design**

**Team Meeting Report**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Project Name:**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** |  |  |  |  |
| **James Williamson** | **X** | **X** |  |  |  |  |
| **Donal Cavanaugh** | **X** | **X** |  |  |  |  |
| **Zach Johnson** | **X** | **X** |  |  |  |  |
| **John Mullen** | **X** | **X** |  |  |  |  |

**Fill in team members names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1. James Williamson**

**2. Donal Cavanaugh**

**3.**

**4.**

**5.**

**6.**

**Meeting Recorder(s):**

**1. Zach Johnson**

**2. James Williamson**

**3.**

**4.**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**Class 1**

**-Broke down many user stories in the database epic into smaller user stories**

**-Discussed the finished database model and how to approach the data access methodology**

**Class 2**

**-Continued to discuss data access modelling.**

**-Settled on a generic interface so the rest of the project would not be held up waiting on all of data access to finish.**

**Problems Encountered (if any):**

\* If there are any problems which cannot be listed here please see the instructor for help.

**-Some user stories were too broad**

**Problem Resolutions:**

**-Split them into smaller ones**

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Create Personal Info Table for Database.**  **Create Shipment Table for Database.**  **Create Maintenance Table for Database.**  **Create Equipment Data Table for Database.**  **Create and Implement Parent Repository Class with Generic Methods (Interface structure).**  **Create Repository for access methods to personnel table.**  **Create Repository for access methods to shipment data table.**  **Implement ViewModel for Personnel data model.**  **Implement ViewModel for creating an account.**  **Implement ViewModel for logging in.**  **Implement ViewModel for current users information.** | **Zach J**  **James W**  **Donal C** |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| **Create Personal Info Table for Database.**  **Create Shipment Table for Database.**  **Create Maintenance Table for Database.**  **Create Equipment Data Table for Database.** | **Zach J**  **Zach J**  **Zach J**  **Zach J** | **23 Feb 2017**  **23 Feb 2017**  **23 Feb 2017**  **23 Feb 2017** |