**CS499 – Senior Project: Team Software Design**

**Team Meeting Report**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Project Name: TCMS**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** | **10March** |  |  |  |
| **James Williamson** | **X** | **X** | **X** |  |  |  |
| **Donal Cavanaugh** | **X** | **X** | **X** |  |  |  |
| **Zach Johnson** | **X** | **X** | **X** |  |  |  |
| **John Mullen** | **X** | **X** | **X** |  |  |  |

**Fill in team members names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1. Donal Cavanaugh**

**2. James Williamson**

**3.**

**4.**

**5.**

**6.**

**Meeting Recorder(s):**

**1. Zach Johnson**

**2. James Williamson**

**3.**

**4.**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**Class 1**

**-Discussed repository interface implementation**

**Class 2**

**-Divided work loads for spring break**

**Problems Encountered (if any):**

\* If there are any problems which cannot be listed here please see the instructor for help.

**-Various Database object data types disagreed with our model.**

**Problem Resolutions:**

**-Time taken to fix and/or verify every data object used.**

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Maintenance View Model Implemented**  **Manifest View Model Implemented**  **Personnel Data change view model implemented**  **Equipment/Maintenance data change view model implemented**  **Shipment data view model implemented**  **Report generation view model**  **Equipment data view model**  **Maintenance Record view model** | **Donal C** |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| **Each (10 total) Repository Interface Implemented**  **Maintenance Record Repository Class Implemented**  **Maintenance Record Details Repository Class Implemented**  **Maintenance Part Repository Class Implemented**  **Business Partner Repository Class Implemented**  **Manifest Partner Repository Class Implemented**  **Vehicle Class Repository Implemented**  **Purchase Order Repository Class Implemented**  **Payroll Repository class implemented**  **Part Repository Class Implemented**  **Purchase Item Class Repository** | **James W**  **James W**  **Zach J** | **10 Mar 2017**  **13 Mar 2017**  **14 Mar 2017**  **15 Mar 2017**  **16 Mar 2017**  **17 Mar 2017**  **13 Mar 2017**  **14 Mar 2017**  **15 Mar 2017**  **16 Mar 2017**  **17 Mar 2017** |