**CS499 – Senior Project: Team Software Design**

**Team Meeting Report**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Project Name: TCMS**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** | **25 Mar** | **26 Mar** |  |  |
| **James Williamson** | **X** | **X** | **X** | **X** |  |  |
| **Donal Cavanaugh** | **X** | **X** | **X** |  |  |  |
| **Zach Johnson** | **X** | **X** |  | **X** |  |  |
| **John Mullen** | **X** | **X** | **X** | **X** |  |  |

**Fill in team members’ names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1. Donal Cavanaugh**

**2. Donal Cavanaugh**

**3. James Williamson**

**4. James Williamson**

**5.**

**6.**

**Meeting Recorder(s):**

**1. James Williamson**

**2. Zach Johnson**

**3. James Williamson**

**4. James Williamson**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**Class 1**

**-Discussed the new tasks associated with testing and verifying repository functions.**

**-Declared XAML wpf user Stories**

**Class 2**

**-Discussed potential extra meetings**

**-Discussed the capabilities of XAML**

**25 March**

**-Coding Session. Gathering helps keep folks accountable**

**26 March**

**-More Coding crunch**

**Problems Encountered (if any):**

\* If there are any problems which cannot be listed here please see the instructor for help.

**- Xaml is rather difficult if you’ve never seen it before**

**Problem Resolutions:**

**-Obscene amounts of time spent learning it**

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Implement ViewModel for Manifest**  **Implement ViewModel for MaintenanceRecord**  **Implement ViewModel for MaintenanceRecordDetails**  **Implement ViewModel for BusinessPartner**  **Implement ViewModel for Vehicle**  **Write Xaml for PayrollReport wpf flowdocument**  **Write Xaml for MonthlyMaintenanceReport wpf flowdocument**  **Write Xaml for VehicleMaintenanceReport wpf flowdocument**  **Write Xaml for IncomingShipmentReport wpf flowdocument**  **Write Xaml for OutgoingShipmentData wpf flowdocument**  **Populate Database with entries** | **Donal C**  **James W**  **Jon M** |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
|  |  |  |