## Slide 1: Trucking Company Management System (TCMS)
Software Development Plan

## Slide 2: Overview
Objective: develop a system which will maintain detailed information for a major trucking company.
Records, current and historical, must be maintained for a ten-year period.
To protect the privacy and security of company, user access will be limited to “need to know”.

## Slide 3: Personnel
Donal Cavanaugh
James Williamson
Zach Johnson
John Mullen

## Slide 4: Development Environment
IDE - Visual Studio 2015
GUI Development - WPF (Windows Presentation Foundation)
Language - C#
Web Base - WCF Web Services
Database - MySQL

## Slide 5: Project Schedule
 | Requirements | Analysis | Design | Implementation | Testing
Sprint 1 | Read Them Thoroughly | Discuss with team meetings |  |  | 
Sprint 2 | Learn about backlogs | Break requirements into Epics & User stories | Begin design of model classes | Write base classes and interfaces | Instantiate classes and call get/sets
Sprint 3 |  |  | Complete design of all objects | Write Web Service and Implement Database | Call query functions (serialize, etc)
Sprint 4 | Produce a GUI conforming to requirements | Consider customer needs | Design all user controls for views | Hook up GUI to functions | Play with it
Sprint 5 | Reiterate through requirements |  | Design additional functionality as needed | Finish beta, then final release | Extensive user acceptance testing

## Slide 6: Milestones
SDP Submission
Model Classed Established and Written
Database Finished
Web services Written
Data Access Methods Established and Written
GUI (Graphical User Interface)
Project Submission

## Slide 7: Risk Management Examples
Loss of a Team Member
Underestimating Work Load
Customer Rejects Finished work